# HealthNet Test Plan Document

College of Technology and Built Environment
School of Information Technology and Engineering
Department of IT/SW Eng.

Project Name: HealthNet
Document Title: System Test Plan

Team Members: 1. Asanti Oluma (UGR/8165/16) 2. Bekalu Addisu (UGR/9538/16) 3. Fita Alemayehu (UGR/7071/16) 4. Lemi Gobena (UGR/1589/16) 5. Martha Tegegne (UGR/4457/16) 6. Misganaw Habtamu (UGR/1707/16) 7. Olit Oljira (UGR/8925/16) 8. Selamawit Mulat (UGR/1033/16)

Advisor: Mrs. Nuniyat Kifle
Date: November 14, 2025

## 1. Introduction

### 1.1 Purpose

The purpose of this Test Plan Document (TPD) is to define the comprehensive testing strategy for the HealthNet system, Version 1.0. This document outlines the testing approach, scope, resources, and schedule intended to identify defects and ensure that the system satisfies the Software Requirements Specification (SRS).

The HealthNet system is a centralized National Electronic Health Record (EHR) system designed to modernize health record-keeping in Ethiopia. This test plan serves as a definitive guide for the testing team, developers, and stakeholders to validate the system’s functionality, security, reliability, and performance before deployment.

### 1.2 Scope

The scope of this test plan encompasses the verification of all functional and non-functional requirements defined for the HealthNet prototype.

In-Scope Testing: * User Authentication & RBAC: Verification of secure login for Admins, Doctors, Lab Technicians, and Patients. * Patient Management: Registration, UPI generation, and QR code creation. * Clinical Modules: Doctor-Patient assignment, diagnosis entry, and lab result uploads. * Emergency Access: Public portal access via QR code scanning for restricted emergency data. * Security Controls: Data privacy, encryption validation, and access logging. * Browser Compatibility: Functionality across Chrome, Firefox, Safari, and Edge.

Out-of-Scope Testing: * National Deployment: Testing of the physical infrastructure across all Ethiopian health facilities. * Hardware Integration: Testing with specialized medical machines (MRI, X-Ray) other than standard file uploads. * Third-Party Integrations: Legacy system data migration (HIV/TB databases) is not part of this test phase.

### 1.3 Overview

This document is organized to provide a logical flow from high-level requirements to specific test cases: * Section 2: Use Case specifications to be tested. * Section 3: Pass/Fail criteria for test execution. * Section 4: Testing Strategy and Approach. * Section 5: Detailed Test Cases corresponding to each Use Case.

## 2. General Description

### 2.1 Product Perspective

HealthNet is a self-contained web application designed to replace paper-based records. It operates on a standard Client-Server architecture: * Frontend: React.js based web interface. * Backend: Node.js/Express REST API. * Database: PostgreSQL relational database. * interfaces: Standard web browsers and camera/QR scanner inputs.

### 2.2 Product Functions

The core functions to be tested include: 1. Authentication: Secure entry points for different user roles. 2. Patient Registry: Centralized creation of patient identities (UPI). 3. Provider Workflow: Assignment of patients to doctors and management of medical records. 4. Clinical Data: Storage and retrieval of diagnoses, medications, and lab results. 5. Emergency Access: Unauthenticated but restricted access to life-saving data via QR codes.

### 2.3 User Characteristics

Testing will simulate the following user profiles: * Administrator: High-level access to manage users and facility settings. IT-literate. * Doctor: Medical professional accessing assigned patient records. * Lab Technician: Technical user uploading test results. * Patient: Standard user viewing personal records. * First Responder: Emergency personnel using QR scan features (Fast, read-only access).

### 2.4 General Constraints

- Connectivity: System must handle intermittent internet connections (simulated).

- Security: Patient data must never be exposed to unauthorized roles.

- Performance: QR code scans must load within 2-3 seconds.

## 3. Specific Requirements (Features to be Tested)

This section details the specific Functional Requirements (FR) and Use Cases (US) that form the basis of the testing.

### 3.1 Functional Requirements (FR)

| ID | Requirement Name | Description |
| --- | --- | --- |
| FR-01 | Admin Login | The administrator shall be able to log into the system to manage patients and doctors. System must verify credentials and redirect to the specific dashboard. |
| FR-02 | Patient Registration | The admin shall be able to register new patients. Inputs include personal info and contact details. System must generate a Unique Patient ID (UPI) and a QR Code. |
| FR-03 | Register Doctors & Assign | Admin shall register doctors and explicitly assign specific patients to them. Unassigned doctors cannot view patient data. |
| FR-04 | Doctor Login | Doctors shall log in and see only their assigned patients. Access to unassigned patients must be blocked. |
| FR-05 | Add Medical Records | Doctors shall add diagnoses, treatments, or test results. These updates must be timestamped and linked to the patient’s permanent record. |
| FR-06 | Patient Login | Patients shall log in to view their own medical history. Write access is strictly disabled for medical data. |
| FR-07 | View Medical Record | Patients shall view their diagnoses, lab results, and appointments in a consolidated dashboard. |
| FR-08 | Insurance Status | Admin (and authorized staff) shall update insurance policy details. |
| FR-09 | Emergency Information | Patients shall be able to manage their specific emergency data (Blood Type, Allergies, Emergency Contacts). |
| FR-10 | QR Emergency Access | Anyone scanning the patient’s QR code shall view only the Emergency Information (FR-09) without logging in. |

### 3.2 Use Cases (Narrative Flows)

The following Use Cases define the expected behavior for testing scenarios.

#### US-00: User Login

- Actors: Admin, Doctor, Patient

- Precondition: User is registered.

- Main Flow:

  - User enters specific Username and Password.

  - System verifies against Users table.

  - If valid, system issues JWT and redirects to role-specific dashboard.

- Alternative Flow (Invalid):

  - User enters wrong password.

  - System displays “Invalid credentials”.

  - User remains on login page.

#### US-01: Register User (Patient)

- Actors: Admin

- Main Flow:

  - Admin selects “Register Patient”.

  - Fills Name, Email, DOB, Gender, Phone.

  - Submits form.

  - System checks for duplicate email.

  - System creates User, generates UPI, generates QR.

  - System displays “Success”.

#### US-02: Assign Patient to Doctor

- Actors: Admin

- Main Flow:

  - Admin selects a Doctor and a Patient.

  - Clicks “Assign”.

  - System links the two IDs in the Assignments table.

  - System confirms success.

- Alternative Flow:

  - Admin tries to assign a patient who is already assigned.

  - System shows “Already assigned”.

#### US-03: Manage User Profiles

- Actors: All Users

- Main Flow:

  - User clicks “Edit Profile”.

  - Updates allowed fields (Phone, Address).

  - Saves.

  - System updates DB.

#### US-04: View Patient Record

- Actors: Doctor

- Precondition: Assignment exists.

- Main Flow:

  - Doctor clicks on patient name.

  - System validates assignment.

  - System fetches Diagnoses, Lab Results, Vitals.

  - Displays Patient Dashboard.

- Exception:

  - Doctor tries URL for unassigned patient.

  - System denies access (403).

#### US-05: Update Patient Record

- Actors: Doctor

- Main Flow:

  - Doctor navigates to “Diagnoses” tab.

  - Clicks “Add Diagnosis”.

  - Enters Disease, Status, Notes, Date.

  - Saves.

  - System inserts record.

#### US-06: Upload Lab Result

- Actors: Doctor/Lab Tech

- Main Flow:

  - Selects Patient.

  - Chooses File (PDF/Image).

  - Uploads.

  - System validates file type/size.

  - System stores file path and updates DB.

#### US-07: Create Appointment

- Actors: Doctor

- Main Flow:

  - Selects date/time.

  - System checks for conflicts.

  - If free, books appointment.

#### US-09: View Lab Results

- Actors: Patient

- Main Flow:

  - Patient logs in.

  - Goes to “Labs” tab.

  - System shows list of uploaded files.

  - Patient downloads/views.

#### US-10: QR-Based Record Sharing

- Actors: Public / First Responder

- Main Flow:

  - User scans QR Code.

  - System receives token.

  - System fetches only Emergency Data (Allergies, Blood Type).

  - Displays Emergency Page (No login required).

## 4. Test Strategy

### 4.1 Approach

Testing will follow a black-box approach, focusing on inputs and outputs without inspecting internal code structure. 1. Unit Testing: Performed by developers during implementation. 2. Integration Testing: Focus of this plan. Ensuring modules (Auth, DB, UI) work together. 3. System Testing: End-to-end validation of user flows.

### 4.2 Pass/Fail Criteria

- PASS: Application behaves exactly as described in the Expected Result.

- FAIL: Application crashes, shows incorrect data, allows unauthorized access, or displays ambiguous error messages.

### 4.3 Environment

- OS: Linux/Windows

- Browser: Chrome (Latest), Firefox (Latest)

- Network: Localhost / Staging Server

## 5. Test Cases (Detailed)

### 5.1 TC-01: Admin Authentication (FR-01 / US-00)

Objective: Verify Admin login functionality.

| Case ID | Test Description | Input Data | Expected Result | Actual Result | Status |
| --- | --- | --- | --- | --- | --- |
| TC-01-01 | Valid Login | User: admin@test.comPass: ValidPass123 | Redirect to Admin Dashboard.Access to “Manage Users”. |  |  |
| TC-01-02 | Invalid Password | User: admin@test.comPass: WrongPass | Error: “Invalid credentials”.Remain on Login page. |  |  |
| TC-01-03 | Invalid Email | User: fake@test.comPass: AnyPass | Error: “User not found” or “Invalid credentials”. |  |  |
| TC-01-04 | Empty Fields | User: <empty>Pass: <empty> | Validation Error: “Fields cannot be empty”. |  |  |
| TC-01-05 | SQL Injection Attempt | User: ' OR '1'='1Pass: random | Access Denied. System handles input safely. |  |  |

### 5.2 TC-02: Patient Registration (FR-02 / US-01)

Objective: Verify creation of patient accounts and QR codes.

| Case ID | Test Description | Input Data | Expected Result | Actual Result | Status |
| --- | --- | --- | --- | --- | --- |
| TC-02-01 | Success Registration | Name: John DoeEmail: john@doe.comPhone: 0911223344Role: Patient | 1. User saved in DB.2. UPI generated.3. QR Code generated.4. “Success” message. |  |  |
| TC-02-02 | Duplicate Email | Email: john@doe.com (Same as above) | Error: “Email already exists”. registration blocked. |  |  |
| TC-02-03 | Invalid Phone | Phone: abcde | Error: “Invalid phone format”. |  |  |
| TC-02-04 | Missing Required Fields | Name: <empty> | Error: “Name is required”. |  |  |

### 5.3 TC-03: Doctor-Patient Assignment (FR-03 / US-02)

Objective: Verify authorization linking.

| Case ID | Test Description | Input Data | Expected Result | Actual Result | Status |
| --- | --- | --- | --- | --- | --- |
| TC-03-01 | Assign New Patient | Doc: Dr. SmithPatient: John Doe | Assignment saved. Doctor can now see John Doe. |  |  |
| TC-03-02 | Duplicate Assignment | Doc: Dr. SmithPatient: John Doe | Error: “Patient already assigned”. |  |  |
| TC-03-03 | Cross-Facility Assign | Doc: Facility APatient: Facility B | Warning or Error (depending on policy). |  |  |

### 5.4 TC-04: Doctor Access Control (FR-04 / US-04)

Objective: Verify RBAC and Data Privacy.

| Case ID | Test Description | Input Data | Expected Result | Actual Result | Status |
| --- | --- | --- | --- | --- | --- |
| TC-04-01 | View Assigned Patient | Select John Doe | Full Dashboard loads (Labs, Diagnosis). |  |  |
| TC-04-02 | View Unassigned Patient | URL Param: id=Jane_Doe | Access Denied / 403 Forbidden Error. |  |  |
| TC-04-03 | Access Admin Routes | URL: /admin/users | Access Denied / Redirect to Home. |  |  |

### 5.5 TC-05: Medical Records Management (FR-05 / US-05)

Objective: Verify clinical data entry.

| Case ID | Test Description | Input Data | Expected Result | Actual Result | Status |
| --- | --- | --- | --- | --- | --- |
| TC-05-01 | Add Diagnosis | Title: FluDate: TodayStatus: Active | Diagnosis added to list. |  |  |
| TC-05-02 | Edit Diagnosis | Change Status to Recovered | Update reflects immediately. |  |  |
| TC-05-03 | Future Date Entry | Date: 2030-01-01 | Validation Error: “Date cannot be in future”. |  |  |

### 5.6 TC-06: Patient Portal Access (FR-06 / FR-07)

Objective: Verify read-only access for patients.

| Case ID | Test Description | Input Data | Expected Result | Actual Result | Status |
| --- | --- | --- | --- | --- | --- |
| TC-06-01 | View Own Records | Login as John Doe | View Profile, Diagnoses, Labs. |  |  |
| TC-06-02 | Try Edit Diagnosis | Attempt API edit | Access Denied. UI should not show Edit buttons. |  |  |
| TC-06-03 | View Other Patient | URL Hack | Access Denied. |  |  |

### 5.7 TC-07: Lab Result Uploads (FR-05 / US-06)

Objective: Verify file handling.

| Case ID | Test Description | Input Data | Expected Result | Actual Result | Status |
| --- | --- | --- | --- | --- | --- |
| TC-07-01 | Upload Valid PDF | File: Test.pdf (1MB) | File uploaded, link appears in record. |  |  |
| TC-07-02 | Upload Large File | File: Big.pdf (50MB) | Error: “File too large (Max 5MB)”. |  |  |
| TC-07-03 | Invalid Type | File: script.js | Error: “Invalid file type”. |  |  |

### 5.8 TC-08: Emergency Profile (FR-09)

Objective: Verify emergency data management.

| Case ID | Test Description | Input Data | Expected Result | Actual Result | Status |
| --- | --- | --- | --- | --- | --- |
| TC-08-01 | Update Blood Type | Val: O Positive | Saved. Visible on QR page. |  |  |
| TC-08-02 | Add Allergy | Val: Peanuts | Saved. Visible on QR page. |  |  |
| TC-08-03 | Add Emergency Contact | Name/Phone | Saved. |  |  |

### 5.9 TC-09: QR Code Access (FR-10 / US-10)

Objective: Verify public emergency access.

| Case ID | Test Description | Input Data | Expected Result | Actual Result | Status |
| --- | --- | --- | --- | --- | --- |
| TC-09-01 | Scan Valid QR | URL from QR Image | Load Emergency Page. Show Name, Allergies, Blood Type. |  |  |
| TC-09-02 | Data Privacy Check | Scan QR | Ensure HIV/STD status or detailed history is HIDDEN. |  |  |
| TC-09-03 | Invalid Token | Random URL token | Error: “Invalid or Expired QR”. |  |  |

## 6. Non-Functional Requirements Testing

### 6.1 Performance

- Response Time: All pages must load < 3 seconds on 4G.

- Concurrency: System supports multiple doctors logging in simultaneously.

### 6.2 Security

- Encryption: All passwords must be hashed (Bcrypt).

- Transport: All data over HTTPS.

- Session: Auto-logout after 30 minutes of inactivity.

### 6.3 Usability

- Mobile Responsiveness: Dashboard must be usable on mobile screens (for Doctors on rounds).

- Navigation: Max 3 clicks to reach Patient Record from Home.

## 7. Inverse Requirements (Features Verified as ABSENT)

- Payment Processing: Verify NO billing tab exists.

- Chat: Verify NO chat widgets are present.

- Self-Diagnosis: Verify Patients cannot add their own medical diagnoses.

## 8. Conclusion

This test plan covers the critical paths for the HealthNet application. Successful execution of these 50+ test points (across the detailed cases) will validate the system’s readiness for the prototype presentation.

Approval: * QA Lead: ____________________ * Project Manager: ____________________ * Date: ____________________